# Connect2Souls (C2S) — Student Guide

Build the Mentor / Admin Dashboard

Audience: a student team starting C2S dashboard development

Product: COG Studio monorepo (github.com/njcarlo/studio)

Live public Group Finder:

https://studio--cog-app-studio.asia-southeast1.hosted.app/public/c2s-join

This document covers: what the Group Finder already does, how to set up, how code is organized, and a step-by-step plan for your team.

# 1. Big picture

C2S has two user surfaces on one production host (Studio):

| Surface | Who uses it | Where |
| --- | --- | --- |
| Group Finder (public) | Anyone (no login) | Studio /public/c2s-join |
| Dashboard (staff/mentors) | Logged-in mentors & admins | Studio /c2s and /c2s/my-group |

End-to-end flow:

Public visitor opens the Group Finder (list + map + Join form).

They submit a Join Request for a group.

The mentor Approves or Rejects in the dashboard.

If Approved, the person becomes a Mentee in that group.

Your main job: build and improve the dashboard. The Group Finder already works — use it as the UX and data-field reference.

# 2. What is already done — Group Finder

Do not rebuild this from scratch. Study it, then extend the dashboard.

## 2.1 Live URL

https://studio--cog-app-studio.asia-southeast1.hosted.app/public/c2s-join

## 2.2 Code locations

| Area | Path |
| --- | --- |
| Studio embed (production) | apps/web/src/app/public/c2s-join/ |
| Standalone app (local optional) | apps/c2s-public/ |
| Domain logic | packages/c2s (@studio/c2s) |
| Public actions (Studio) | apps/web/src/actions/c2s.ts |

## 2.3 Features already implemented

Group list — cards with name, location, schedule, age range, demographics, “New” badge

Filters — search, age group, meetup day, barangay/subdivision, demographics

Map — Leaflet map; pins when mapLat / mapLng exist

Join dialog — required: first/last name, email, phone, birthday, gender, privacy checkbox; optional: social URL, first-attended month/year, notes

Submit join request — creates C2SJoinRequest + approval workflow for the group’s mentor

No login required — uses withPublicAction

## 2.4 Public data fields (safe only)

id, name, location, meetingSchedule, currentModule, ageGroupLabel, ageRangeMin/Max, meetupDay, demographics, mapLat, mapLng, createdAt

Mentor private info is not exposed on the public finder.

# 3. What is already done — Dashboard (your starting point)

| Route | Role | Already working |
| --- | --- | --- |
| /c2s | Admin (mentorship:manage) | Groups CRUD, mentees directory CRUD, basic analytics charts |
| /c2s/my-group | Mentor (mentor flag) | Group profile, join-request inbox, mentee roster, sessions + attendance, per-group analytics |
| /approvals | Approvers | C2S join requests also appear on the Kanban |

## 3.1 My Group cards (mentor dashboard)

| Component | Purpose |
| --- | --- |
| GroupProfileCard | Location, schedule, module, age, demographics, map coordinates |
| JoinRequestsCard | Pending join requests → Approve / Reject |
| GroupMenteesCard | Add / edit / delete mentees + notes + status |
| GroupSessionsCard | Sessions + attendance checkboxes |
| GroupAnalyticsCard | Status pie + attendance-by-session chart |

Folder: apps/web/src/app/c2s/my-group/

# 4. Team setup — do this before coding

## Step 0 — Install tools

| Tool | Check command |
| --- | --- |
| Git | git --version |
| Node.js 20+ | node -v |
| npm 11 | npm -v |
| Docker (Postgres) | docker --version |

## Step 1 — Clone and install

git clone <repo-url>
cd studio
git checkout main
git pull
npm install
npx prisma generate

## Step 2 — Local Postgres

docker run -d --name cog-postgres \
  -e POSTGRES_PASSWORD=postgres \
  -e POSTGRES_USER=postgres \
  -e POSTGRES_DB=postgres \
  -p 54322:5432 \
  postgres:15

export DATABASE_URL="postgresql://postgres:postgres@localhost:54322/postgres"
export DIRECT_URL="postgresql://postgres:postgres@localhost:54322/postgres"
npx prisma db push

## Step 3 — Env file

Create apps/web/.env.local (ask a mentor for Firebase values):

DATABASE_URL=postgresql://postgres:postgres@localhost:54322/postgres
DIRECT_URL=postgresql://postgres:postgres@localhost:54322/postgres

NEXT_PUBLIC_FIREBASE_API_KEY=...
NEXT_PUBLIC_FIREBASE_AUTH_DOMAIN=...
NEXT_PUBLIC_FIREBASE_PROJECT_ID=cog-app-studio
NEXT_PUBLIC_FIREBASE_STORAGE_BUCKET=...
NEXT_PUBLIC_FIREBASE_MESSAGING_SENDER_ID=...
NEXT_PUBLIC_FIREBASE_APP_ID=...

# Keep C2S finder inside Studio (same as production)
NEXT_PUBLIC_C2S_EMBEDDED=true

## Step 4 — Run Studio

npm run dev:web
# → http://localhost:9002

Optional Auth emulator (second terminal):

npx firebase emulators:start --only auth,firestore,storage --project cog-app-studio

## Step 5 — Log in and open C2S

Open http://localhost:9002/login

Use a test account that is a mentor or has mentorship:manage

Open sidebar → Connect 2 Souls

Also open http://localhost:9002/public/c2s-join (Group Finder)

## Step 6 — Branching rule

git checkout main && git pull
git checkout -b feature/c2s-<your-task-name>

One task ≈ one branch ≈ one PR. Do not mix unrelated features.

# 5. Where to change code (dashboard)

Pattern every feature follows:

UI page / component
  → Server Action (apps/web/src/actions/c2s.ts or db.ts)
    → Domain package (@studio/c2s)
      → Prisma / Postgres

| Layer | Path |
| --- | --- |
| Admin page | apps/web/src/app/c2s/page.tsx |
| Mentor page | apps/web/src/app/c2s/my-group/page.tsx |
| Mentor components | apps/web/src/app/c2s/my-group/components/ |
| Actions | apps/web/src/actions/c2s.ts |
| Domain logic | packages/c2s/src/ |
| Schema | prisma/schema.prisma (models C2S*) |
| Nav / feature flag | apps/web/src/components/layout/nav.tsx |
| Permissions | apps/web/src/lib/permissions/registry.ts |

Important rules:

Privileged writes use withPermission (or mentor checks inside @studio/c2s).

Never import @studio/core-engine barrel from client components — use @studio/core-engine/tenant for branding.

Prefer editing @studio/c2s for business rules; keep actions thin.

Run npm run typecheck before pushing.

# 6. Data model

| Model | Meaning |
| --- | --- |
| C2SGroup | A discipleship group + mentor + public profile fields |
| C2SMentee | Person in a group (after approval or admin add) |
| C2SJoinRequest | Public application waiting for mentor decision |
| C2SSession | A meeting of the group |
| C2SAttendanceRecord | Present / absent per mentee per session |

Join → approve flow (already wired):

Public submits join form.

System creates C2SJoinRequest + approval workflow type “C2S Join Request”.

Mentor approves/rejects in My Group or /approvals.

On approve → new C2SMentee is created (status: In Progress).

Do not invent a second status machine. Extend this flow.

# 7. Suggested team roles

| Role | Focus | Primary folders |
| --- | --- | --- |
| Student A — Mentor UX | My Group polish | app/c2s/my-group/components/ |
| Student B — Admin UX | /c2s Groups / Mentees / Analytics | app/c2s/page.tsx |
| Student C — Domain / data | @studio/c2s, Prisma, actions | packages/c2s, actions/c2s.ts |
| Student D — Finder continuity | Shared components, map, field parity | public/c2s-join (+ apps/c2s-public) |

Meet often. Demo one merged PR each sync.

# 8. Step-by-step development plan

## Phase 0 — Orientation (Day 1)

Goal: every student can run the app and explain the flow.

Studio runs on :9002

Open Group Finder and submit a test join request

Log in as mentor → see request in My Group → Approve

Confirm mentee appears in roster

Skim packages/c2s exports

Done when: each person can narrate “visitor → join → approve → mentee” with file paths.

## Phase 1 — Walk the existing dashboard (Day 1–2)

Open /c2s/my-group and click every button.

Open /c2s as admin (or ask for an admin test account).

Trace one action end-to-end, e.g. Approve join: JoinRequestsCard → decideApprovalStage → syncC2SJoinRequestFromWorkflow in @studio/c2s.

Write a short team note: What works / what’s confusing / what’s missing.

## Phase 2 — Pick backlog items (student-sized)

Easy (good first PRs)

Show full join-request details in JoinRequestsCard (birthday, gender, social link, first-attended — already saved, not shown).

Empty / loading / error states on My Group cards.

Wire Search/Filter on admin Mentees tab (/c2s — UI exists, not connected).

Copy / labels / accessibility polish (buttons, headings, mobile layout).

Medium

Map coordinate helper — click map to set lat/lng in Group Profile.

Shared Group Finder components — extract map/join UI so Studio + apps/c2s-public don’t drift.

Richer mentor analytics — date range, export CSV, attendance trends.

Notify clarity — confirm/improve messaging after approve/reject.

Harder (ask a mentor first)

Schema changes (new fields) + prisma db push coordination.

New permission keys end-to-end.

Optional separate mentor PWA (apps/c2s) — out of scope unless assigned.

## Phase 3 — Implement a feature (repeat)

Branch from main.

Find the vertical slice (component → action → @studio/c2s → Prisma).

Implement the smallest useful change.

Manual test: happy path, permission denied, mobile width.

Run: npm run typecheck

Commit + open PR into main with what changed, how you tested, screenshots if UI.

git add -A
git commit -m "feat(c2s): short description of dashboard change"
git push -u origin HEAD

## Phase 4 — Integration demo (end of sprint)

Public user joins a group on the Finder.

Mentor sees request details (including any new fields you added).

Mentor approves.

Mentee appears; mentor records a session + attendance.

Admin analytics updates.

# 9. Definition of done (every student PR)

Touches the right layer (don’t put business logic only in the React page)

Works for mentor and doesn’t break admin /c2s

Public Finder still works if you touched shared types/actions

npm run typecheck passes

Short PR description + test steps

No secrets committed (.env.local stays local)

# 10. Quick command cheat sheet

npm install
npx prisma generate
npx prisma db push
npm run dev:web                 # Studio :9002
npm run dev:c2s-public          # optional finder :9004
npm run typecheck
rm -rf apps/web/.next           # if Next gets confused

# 11. Helpful docs in this repo

| Doc | Why |
| --- | --- |
| docs/BUILD_AN_APP_STEP_BY_STEP.md | General monorepo beginner path |
| docs/ONBOARDING.md | Env, modules, first PR habits |
| docs/SYSTEM_ARCHITECTURE.md | Whole system map |
| docs/CUSTOM_DOMAINS.md | One-hosting decision for C2S |
| packages/c2s/README.md | Domain package notes |
| AGENTS.md | Local gotchas |

# 12. Out of scope (unless your instructor says otherwise)

Restoring removed apps (tract-tracker, standalone inventory)

Attaching c2s.cogdasma.app custom DNS

Replacing the approval engine with a custom status field

Deploying a second Firebase App Hosting backend for apps/c2s-public

Keep the Group Finder as the quality bar for public UX. Build the dashboard so mentors can manage everything the Finder collects — clearly, quickly, and safely.